1. Project Members:

* *Dan Pavel Sinkovicz*
* *Vlad Iovanov*

1. Accomplishments for the week -- and which team members participated/contributed

* Jenkins builds:
  + cf-operator docker image(quarkz/cf-operator) – Dan Pavel Sinkovicz
  + diego docker image (quarkz/diego) – Dan Pavel Sinkovicz, Vlad Iovanov

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* cf-syslog-drain – Dan Pavel Sinkovicz – 7th of June
* garden-runc – Dan Pavel Sinkovicz – 7th of June

1. List of issues, problems, or concern(s)

* We decided to build the golang dependent packages first. These are:
  + cf-syslog-drain
  + garden-runc
  + diego (completed)
  + log-cache
  + loggregator-agent
  + loggregator
  + routing
  + statsd-injector