1. Project Members:

* *Dan Pavel Sinkovicz*
* *Vlad Iovanov*

1. Accomplishments for the week -- and which team members participated/contributed

* Jenkins builds:
  + nats (quarkz/nats) – Dan Pavel Sinkovicz
  + garden-runc (quarkz/diego) – Dan Pavel Sinkovicz, Vlad Iovanov
  + cf-cli (quarkz/cf-cli) – Dan Pavel Sinkovicz
  + cf-networking (quarkz/cf-networking) - Dan Pavel Sinkovicz

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* capi – Dan Pavel Sinkovicz, Vlad Iovanov – 14th of June
* cf-syslog-drain – Dan Pavel Sinkovicz – 14th of June

1. List of issues, problems, or concern(s)

* N/A