1. Project Members:

* *Dan Pavel Sinkovicz*
* *Vlad Iovanov*

1. Accomplishments for the week -- and which team members participated/contributed

* Jenkins builds:
  + cf-syslog-drain (quarkz/cf-syslog-drain) – Dan Pavel Sinkovicz
  + capi (quarkz/capi) – Dan Pavel Sinkovicz, Vlad Iovanov
  + log-cache (quarkz/log-cache) – Dan Pavel Sinkovicz
  + loggregator (quarkz/loggregator) - Dan Pavel Sinkovicz

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* loggregator-agent – Dan Pavel Sinkovicz – 21st of June
* routing – Dan Pavel Sinkovicz – 21st of June

1. List of issues, problems, or concern(s)

* N/A