1. Project Members:

* *Dan Pavel Sinkovicz*
* *Vlad Iovanov*

1. Accomplishments for the week -- and which team members participated/contributed

* Jenkins builds:
  + loggregator-agent (quarkz/loggregator-agent) – Dan Pavel Sinkovicz
  + routing (quarkz/routing) – Dan Pavel Sinkovicz
  + sle15 (quarkz/fissile-stemcell-sle) – Dan Pavel Sinkovicz, Vlad Iovanov
  + statsd-injector (quarkz/statsd-injector) - Dan Pavel Sinkovicz
  + uaa (quarkz/uaa) - Dan Pavel Sinkovicz

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* See if what we have built can be deployed.

1. List of issues, problems, or concern(s)

* N/A