Project Members:

* *Dan Pavel Sinkovicz*
* *Vlad Iovanov*

1. Accomplishments for the week -- and which team members participated/contributed

* See if what we have built can be deployed – Dan Pavel Sinkovicz, Vlad Iovanov

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

See if what we have built can be deployed – Continuing

1. List of issues, problems, or concern(s)

* The KubeCf deployment on Kubernetes still keeps failing as we don’t have a solution for the diego-cell error. Might try running KubeCf with eirini instead of diego for the following weeks and see the result.